**Requirements Document**

GENERAL PROJECT INFORMATION

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT NAME | | | | PRODUCT OWNER |
| Stack Overflow Lite | | | | Luana Strimbeanu |
| EMAIL | |
| Luanadiana00@yahoo.com | |
| EXPECTED START DATE | EXPECTED COMPLETION DATE | |
| 1 oct. 2024 | 15 feb. 2025 | |

PROJECT OVERVIEW

|  |  |
| --- | --- |
| PURPOSE  OF PROJECT | The purpose of this project is to create a web application for a forum where users can post questions and answers to these questions. |
| BUSINESS  CASE | The business case for StackOverflowLite is to offer a streamlined, community-driven platform for technical question-and-answer interactions |
| GOALS / METRICS | The project aims to create a simplified, user-friendly Q&A platform tailored for specific communities. A space for targeted, niche discussions without the clutter of unrelated content. Enhanced control over moderation and content management for organizations. |
| EXPECTED DELIVERABLES | A fully functional Q&A platform with user registration, question posting, answering, and voting capabilities with features for user authentication, authorization, and role-based permissions and administrator tools for content moderation, post deletion, and user management. |

PROJECT SCOPE

|  |  |
| --- | --- |
| WITHIN  SCOPE | * **Core Q&A Functionality**: Users can post, edit, delete questions and answers, and vote on posts. * **User Management**: User registration, authentication, and role-based permissions. * **Content Moderation**: Administrator tools for post and user management. * **Notifications**: Alerts for watched questions or updates. |
| OUTSIDE  OF SCOPE | * user reputation scoring * mobile application, compatibility with mobile web browsers |

TENTATIVE SCHEDULE

|  |  |  |
| --- | --- | --- |
| **KEY MILESTONE** | **START** | **FINISH** |
| Form Project Team / Preliminary Review / Scope | 1 oct. 2024 | 1 nov. 2024 |
| Finalize Project Plan / Charter / Kick Off | 1 oct. 2024 | 1 nov. 2024 |
| Implement 1/3 of the functionality | 1 nov. 2024 | 1 dec. 2024 |
| Implement 2/3 of the functionality | 1 dec. 2024 | 22 dec. 2024 |
| Entire project finalized | 22 dec. 2024 | 15 feb. 2025 |

RESOURCES

|  |  |
| --- | --- |
| PROJECT TEAM | Luana Stimbeanu, Malina Aciu, Radu Mocanu |
| SUPPORT RESOURCES | Course support |

Project Description

|  |  |  |
| --- | --- | --- |
| **Functionality** | **Details** | |
| **User Management** | * **Registration**: Users must be able to create an account. * **Authentication**: Ensure secure login/logout functionality. * **Permissions**: Distinguish permissions for regular users and administrators. | |
| **Question and Answer Functionality** | * **Post Questions**: Users can create and delete questions. * **Respond**: Users should be able to post answers to questions. * **Edit & Delete**: Users can edit/delete their own posts; administrators can delete any post. * **Voting**: Users can upvote or downvote questions and answers. * **Filter**: Users should filter questions by tags or categories. | |
| **Notifications and Alerts** | * **Watching Questions**: Users can opt-in to receive notifications when a question they watch receives answers. * **Post Status Updates**: Notifications for post acceptance or rejection. | |
| **Content Moderation** | * **Community Guidelines**: Ensure that content posted adheres to community guidelines. * **Administrative Moderation**: Administrators can remove posts. | |
| **User Experience** | * **Design**: Application should be visually appealing and user-friendly. * **Navigation**: Users should experience seamless navigation. | |
| **System Reliability** | * **Availability**: Ensure uptime so the application is accessible at all times. * **Security**: Application must implement security best practices. | |
|  |  |  |